✅ Summary of Key Discussion Points

🧩 Progress Updates

Terry

- Completed 25 visual monster designs and 50 conceptual ones, drawing inspiration from Smogon’s OU tier for balance.

- Started defining a meta design framework to address issues like power creep, typing centralization, and adaptive mechanics (hazards, counterplay, speed tiers).

- Introduced the “fragment system” to simplify stat customization (abstracted EVs, natures, abilities).

- Launched a Discord server to prep for community testing; sees potential in crowdsourcing design feedback from early users.

- Raised awareness of potential funding via NYC EDC’s digital games program and gaming accelerators.

Thomas

- Made strong progress on the Unity-coded team builder: players can now select a team of six from a subset of Pokémon.

- Is porting items and moves from Showdown and plans to use AI tools like GPT and Claude to speed up remaining UI setup.

- Decided to build custom servers (likely in Go) for PvP, prioritizing flexibility and long-term scalability.

- Discussed tradeoffs of using Showdown code vs. building from scratch, ultimately committing to Unity for its cross-platform support.

- Reading docs on cute design theory and why games like Temtem failed, to inform design strategy.

📌 Decisions That Were Made

- Target Alpha Date: July 19 (aligned with your in-person hackathon).

- Alpha will include:

  - Team builder with 50 monsters, each with defined movesets and items.

  - Custom PvP battle server.

  - MVP combat loop with player turns, mana system, and basic UI.

- Unity will remain the engine of choice due to cross-platform support.

- Use of Showdown for inspiration, not codebase.

- Early alpha feedback may be sourced from friends first; broader Discord testing will follow.

- Placeholder visuals will eventually be replaced with original creature art.

⚒️ Action Items & Owners

Terry:

- Finalize and deliver: items, moves, abilities, and fragment system by end of week.

- Continue refining design framework and type balance.

- Prepare documentation for alpha creature roster.

- Post updates in the “Dev field notes” Discord channel.

- Explore EDC grant/accelerator opportunities.

Thomas:

- Complete team builder UI (moveset + item selection).

- Stand up working PvP backend (start with AWS).

- Build rudimentary battle screen (left-right perspective for now).

- Scope out 7/19 sprint goals and send over doc for review.

- Limit database to ~50 Pokémon for now to avoid performance bottlenecks.

❓ Unresolved / Open Questions

- Exact structure and scope of the fragment system — will they replace abilities? Do they layer with items?

- How much original visual content will be needed before user testing? (i.e., placeholder vs. custom art)

- Will AWS costs be recurring, and how will you track shared expenses?

- Long-term: how will you track balance data and iterate on it once testers join?

💬 Notable Quotes / Insights

“We’re building for a broader user base—let them help us shape it.” – Terry
“I haven’t been in the groove for a while… it’s hella fun to be building again.” – Thomas
“Make it fun, but not alienating—depth without complexity.” – Terry
“Let’s get to alpha. If it takes more than two days, we pivot.” – Thomas

🚀 Suggested Next Steps

- Finalize Scope Doc for Hackathon – Thomas to draft visual of alpha goals for July 19 sprint.

- Complete Creature Kits – Terry to provide final stats/moves/abilities by end of week.

- Prepare for Distribution – Test Unity client export and basic Discord feedback channel.

- Continue Meta Layer Research – Iterate on fragment system + design pillars.

- Set Up Expense Tracker – Start logging AWS or any paid tools now.